# Production Guardian — MVP 3

Draft spec, for review. Nothing here is built.

Root CLAUDE.md §2 states that anything beyond MVP 2's single scenario "is MVP 3 scope and needs its own spec before it is built." This is that spec, written first for the same reason MVP 2's was: three modules landed because the boundary was written down before the code.

Two developers at this stage, not three. §5 splits the work and argues for the split it chooses.

• • •

# 1. What MVP 3 adds

Two things, deliberately small:

A second scenario — the missing folder. A business service turns red because it is configured

to poll a directory that does not exist. AI Detective reads the log, identifies the directory as the cause, and recommends a fix in words. There is no button and no automatic remediation.

Two dashboard menu items — the brochure, and a two-slide architecture view, so an audience can

see what sits behind the demo.

## 1.1 Why the second scenario is worth building

It is the first finding with no governed action, and that is the point rather than a limitation. MVP 2 proved WHAT → WHY → FIX on a problem whose fix happened to be a bounded configuration change. This scenario proves the product is honest when the fix is *not* something it may do: the diagnosis is just as specific, and the response is "here is what a human should do" rather than a disabled button or a fabricated action.

That distinction is currently untested. resolve-api.md and the Smart Resolve panel exist because one action was whitelisted; nothing has yet exercised the path where the correct answer is no action at all.

It is also a real failure, already recorded in this repository. From iris/setup/FirstBoot.cls, describing the #34/#53 deploy:

the two HL7 drop directories did not exist, so EMR Source went straight to Error with #5021: Directory '/tmp/labdemo/hl7-archive/' does not exist

So the scenario is not invented for a demo — it is the first thing that broke when this production was stood up on a second machine, and it is the reason FirstBoot.MakeDirectories() exists. An audience of Health Connect operators will recognise it.

## 1.2 What is out of scope for MVP 3

Any automatic remediation of the folder. No create_directory tool, no write path, no button.

Creating directories on a live host is a different risk class from changing a pool size within a bounded range, and it is not what this scenario is for.

A general action catalogue. set_pool_size on Cloud API within 2..8 remains the only

action MVP 2 shipped, and MVP 3 adds none.

The five remaining modules — Health Score, Health Summary, Performance Coach, Ask Guardian

(root CLAUDE.md §2.2). Still out.

Making the four MVP 2 contracts machine-readable. Recorded as outstanding in

contracts/CHANGELOG.md (2026-08-20). It is a prerequisite *decision* for MVP 3 (§6), not MVP 3 work.

• • •

# 2. Scenario 2 — the missing folder

## 2.1 The shape

| Stage | What happens |
| --- | --- |
| Arm | EMR Source's FilePath is pointed at a directory that does not exist |
| Detect | The host goes to Error; Health Scan raises dead_host on EMR Source |
| WHY | AI Detective reads the error log, sees #5021, reads the host's configured path, and states that the configured inbound directory does not exist |
| No FIX | recommendedAction is null. The panel shows a worded recommendation and no approve control |
| Reset | Triggers.Reset() restores the original FilePath; the host returns to OK |

## 2.2 Arm it by repointing the setting, not by deleting the directory

Deleting `/tmp/labdemo/hl7-in/` would work and is the wrong mechanism. Three reasons, and the third is the one that matters:

The generator writes into that directory, so deleting it breaks inbound traffic in a second way

and the finding stops being about one cause.

FirstBoot.MakeDirectories() recreates it on every boot, so an armed demo would silently disarm

itself on restart.

It is not reversible from inside IRIS. Every other toggle in Triggers.cls stashes what it

replaced and restores it in Reset() — the PortWas pattern from ErrorRate(), the PoolWas pattern from PoolBottleneck(). A trigger that deletes a filesystem directory cannot honour that contract, and Reset() would have to create a directory it never owned.

So the trigger repoints the *setting*:

// Triggers.MissingFolder() -- proposed
//   stash the current FilePath, then point it at a directory that does not exist
//   Reset() restores it, by the same rule as PortWas / PoolWas

Triggers.cls already has GetSetting, SetSetting and SetEnabled, so this needs no new mechanism — it is the ErrorRate() shape with a path instead of a port.

Verified precondition: EMR Source is an EnsLib.HL7.Service.FileService with FilePath = /tmp/labdemo/hl7-in/ and ArchivePath = /tmp/labdemo/hl7-archive/ (iris/labdemo/Production.cls). Either is a candidate; FilePath is the clearer story because it is the directory the service *polls*, so "it cannot see its inbound folder" needs no further explanation.

## 2.3 Which finding fires, and which deliberately does not

Error is in DEAD_STATUSES (services/detection-engine/src/types/healthscan.ts), so:

`dead_host` fires. Confirmed by reading the rule: it returns early unless the status is in that

set.

`stalled_host` does not, because it declines for any host already in DEAD_STATUSES — one

condition, one finding. This is the same precedence that made stalled_host un-inducible in iris/CLAUDE.md §6, and here it is working as intended rather than as a gap.

No new rule is needed. MVP 3 adds a scenario, not a detection type. That is worth stating because "a new scenario" usually implies a new rule, and this one deliberately reuses dead_host.

## 2.4 The investigation needs one thing it cannot currently get

This is the substantive design problem, and it is a consequence of a rule we should not relax.

get_recent_errors never returns log text, by design. Tools.Read.ClassifyError extracts an allowlisted token and nothing else, because Ens_Util.Log on this instance holds 61,772 rows carrying PatientID in plain text (docs/mvp2-aihub-verified-api.md). #5021 *is* in that allowlist, so the agent can learn that a #5021 occurred.

But `#5021`'s message is where the directory name lives, and the agent must not see the message. So on its own the agent can say "a configured directory does not exist" and cannot say *which*.

Two pieces close that without weakening the boundary, and both are configuration or catalogue data, never log content:

(a) `summary`, and the response shape it has nowhere to live in. This started as "the contract specifies summary and the code does not emit it." It is larger than that — the two response shapes differ in kind, not by one field (@Ari-Glikman, #112 review). Verified field by field:

|  | mcp-tools.md §3.4 | Tools/Read.cls (GetRecentErrors) |
| --- | --- | --- |
| window | windowMinutes | sinceMinutes — renamed |
| truncated | present | absent |
| array | errors[] of {occurredAt, errorCode, sourceClass, summary} | byCode[] of {errorCode, count} |

The contract describes per-error rows with timestamps and a catalogue string; the implementation returns an aggregated histogram. The errors[] array does not exist at all. An agent written against the contract looks for occurrences and finds counts.

Resolved in #116, and not the way this section first argued. An earlier draft claimed the shape change was mandatory — that summary is a property of an error *occurrence* rather than of a *code count*, so implementing it meant implementing errors[]. That was wrong. summary is "a catalogue string keyed by errorCode", and keyed by errorCode makes it a property of the code — which is exactly what a byCode entry is keyed on. It fits there as {errorCode, count, summary}.

The error mattered because it pointed at the less safe design. Per-event rows are the shape that *invites an agent to reason about individual occurrences*, and the row it would want to quote is the one that may carry PHI (@Ari-Glikman, #116). So aggregation is not a concession to the implementation — it is the shape the data boundary wants, and the contract was corrected toward it.

The resolution: the implementation's byCode aggregation is kept and the contract corrected to it, summary is added to each entry from a catalogue keyed by errorCode, and windowMinutes, occurredAt, sourceClass, limit and truncated are dropped — none is emitted, none is needed, and limit/truncated bounded a list that no longer exists.

This is a pre-existing divergence — the fifth to reach main in a shape no schema covered, after the three in contracts/CHANGELOG.md (2026-08-20) and the one fixed in #111. Closing it is not MVP 3 scope creep; it is what this scenario happens to walk into first. #5021 → "a configured directory or file path does not exist" is exactly the catalogue entry needed.

It is also the strongest available argument for §6's question 3. Four of the five were findable only by reading two documents side by side, and the one in #111 took four readings of the same line. Schemas for these four contracts turn all five into validation failures instead of archaeology.

(b) The host's configured paths. No current tool returns them: get_host_status gives status and enabled, get_pool_size gives PoolSize. A new read tool — get_host_settings(host), returning the adapter settings for a host — lets the agent name the directory from *configuration*, which the data boundary explicitly permits ("metrics and configuration only").

Combining the two, the agent can conclude: *EMR Source is in Error; a #5021 was logged, which is a missing configured path; its FilePath is /tmp/labdemo/does-not-exist/* — a specific diagnosis built entirely from config and a catalogue, with no log text crossing the boundary.

A tempting shortcut to refuse: returning the #5021 message text "just for this code". The allowlist exists because a rule with an exception is one an implementer widens, and #5021's message contains a path that is *usually* harmless — which is precisely the "rare rather than absent" shape that survives review and then leaks. summary plus configuration gets the same answer with none of that.

## 2.5 The contract change: a recommendation that is not an action

investigation-api.md already supports a non-actionable investigation — recommendedAction may be null, "when the agent recommended nothing", and §3.3 tells consumers to "render *no recommended action*". So the absence of a fix is already expressible and the dashboard already has a defined state for it.

What is not expressible is a recommendation in words. §3.3 is explicit that recommendedAction is "a structured object, never prose", with good reasoning: it is the input to Smart Resolve, a human approves it, and Dev C must not build a translation layer.

That reasoning should survive intact. So MVP 3 needs one additive, nullable field — working name manualRemediation (string \| null) — carrying the human-readable step for a finding with no governed action.

| Field | Meaning | Applicable by a button? |
| --- | --- | --- |
| recommendedAction | structured, machine-consumable, input to Smart Resolve | yes |
| manualRemediation | prose, for a human to act on outside the product | never |

Keeping them separate is the whole point. The two states are not "a fix with a button" and "a fix without one" — they are "we may act" and "we may not", which is a claim about authority rather than about UI (@Ari-Glikman, #112 review). Encoding a claim about authority as two *shapes* means a consumer cannot render an approve control for the second by accident.

Which is why this must not be a flag on one object. The obvious cheaper design — keep recommendedAction and add applyable: false — fails by omission: the defect is someone forgetting to check a boolean, and the result is an approve button on an action the product has no authority to take. A field that does not exist cannot be forgotten. That is the same reasoning as Tools.Resolve's allow-list of one: fail closed by construction rather than by remembering.

It also leaves §3.3's "structured object, never prose" intact for the field that *is* applyable, which is the one where it matters for safety.

Subject to the data boundary like everything else — it names configuration and an operator action, never message content. And it is additive and nullable, so no MVP 2 consumer changes.

## 2.6 Acceptance

| Criterion | How it is checked |
| --- | --- |
| The scenario arms and disarms | Triggers.MissingFolder() then Status(), then Reset() restores the original FilePath and the host returns to OK |
| dead_host fires on EMR Source | the finding appears in /api/healthscan/findings |
| The agent names the directory | investigation rootCause contains the configured path, with evidence[].source = mcp_tool |
| No log text crosses the boundary | the investigation contains no Ens_Util.Log message text; evidence is config values and summary strings |
| No approve control is rendered | Observed on screen, not asserted: with a manualRemediation finding open, the drawer shows the recommendation text and no Preview and no Approve control |
| It is a live agent, not canned | #108's standing check: source: agent, non-null model, toolCalls > 0 |

The fifth row is stated as an observation deliberately, and it is the most important row in this table. A missing negative is invisible: a panel that renders an approve button for a null recommendedAction looks entirely fine until someone clicks it, and a test suite only catches it if somebody remembered to write the negative case.

@Ari-Glikman's #112 review is the evidence, and it is worth quoting because it is three occurrences in one week rather than a hypothetical:

Early Warning rendered nothing for already_crossed, so the module looked unbuilt

the WHY and FIX endpoints worked for two days behind a UI that never called them

the provider provisioned correctly and was never reached, because compose did not pass the variable

Each time the checks passed and the absence was the defect. So this criterion is phrased as something a person confirms by looking, in five seconds, before a demo — with a test as reinforcement rather than as the primary evidence. Where a test exists it should assert the *absence* of the control for a null recommendedAction, which is the case nobody writes unprompted.

• • •

# 3. Dashboard — two menu items

Both are read-only views of material that already exists in docs/. Neither touches the findings API, the engine, or IRIS.

AppShell.tsx already has a nav rail (pg-rail) and a header actions region, so there is somewhere for these to live without new layout.

## 3.1 Brochure

docs/Brochure.png (1.7 MB) rendered in a view or overlay.

It must be served, not imported. 1.7 MB inlined into the bundle would show up in the dashboard's build and first paint; it belongs as a static asset fetched on demand, and the menu item should not be the reason the dashboard gets slower to load.

docs/ is read-only source material (root CLAUDE.md §3), so the asset is copied into the dashboard's public assets at build time, not edited in place — and the copy needs a note saying where the original lives, or it becomes the stale second copy #84 is about.

## 3.2 Architecture — two slides

| Slide | Audience question it answers |
| --- | --- |
| 1 — general | What are the pieces and how does data flow? Five services, IRIS → proxy → engine → dashboard, plus AI Hub inside IRIS |
| 2 — detailed | How does one investigation actually work? The MCP tool calls, the authorization policy, the audit row, and where the LLM sits |

These do not exist yet and have to be authored. docs/production-guardian-deck.pptx is the existing deck and docs/production-guardian-demo.html is the scripted concept demo — neither is an architecture diagram of what was built.

Recommended form: two SVGs, or one component per slide, rather than exported images — because the architecture will keep changing and an exported PNG is a copy that goes stale, which is #84 again. The five-service topology, the port numbers and the tool names all already exist in docker-compose.yml, root CLAUDE.md §5 and contracts/mcp-tools.md; a diagram that restates them is a second copy, so it should be sparse and point at those as the authority.

Content for slide 2 is mostly written already — docs/mvp2-aihub-verified-api.md documents the enforcement path, and iris/CLAUDE.md §7 documents the governance seam. The slide is a picture of those, not new research.

• • •

# 4. What this does not change

No new detection rule — reuses dead_host (§2.3).

No new governed action, no new write path, no new RBAC resource or role. Tools.Resolve is

untouched, and PG_Resolve still gates exactly one tool.

`resolve-api.md` is unchanged. This scenario never reaches Smart Resolve.

The audit trail is unchanged in shape — the new read tool is audited by the same runtime path

as the other five, and Audit.Entry needs no new column.

• • •

# 5. Work split — two developers

My recommendation: do not split the scenario. Split scenario from dashboard.

The scenario looks like it wants splitting along the IRIS/engine boundary, the way MVP 2 was split. It does not, and the reason is that this scenario has no write path. MVP 2's split earned its keep because the governed action needed a contract negotiated between the side that could write and the side that asked — approval, bounds, audit, RBAC. Here there is nothing to negotiate: the IRIS side gains two read capabilities, and the engine side consumes them.

Cutting a feature that thin in half creates a contract conversation, a mock, and two review cycles for something one person can carry end to end — and MVP 2's own retrospective says the expensive defects were at the *seams* (/labdemo/agent unregistered, the compose variable not passed, a guard whose comment lied). Adding a seam to save effort is the wrong trade.

## Track A — the scenario, end to end (one developer)

| Task | Area | Notes |
| --- | --- | --- |
| Triggers.MissingFolder() + Reset() restore | iris/** | ErrorRate()'s stash-and-restore shape (§2.2) |
| get_recent_errors: emit summary, occurredAt, sourceClass | iris/** | closes an existing contract divergence (§2.4a) |
| #5021 catalogue entry | iris/** | the string that names the fault class |
| New read tool get_host_settings | iris/** | + mcp-tools.md change |
| manualRemediation field | contracts/ + engine + dashboard | additive, nullable (§2.5) |
| Panel state: recommendation with no approve control | apps/dashboard/** | the negative is the acceptance criterion |

Crosses iris/**, the engine and the dashboard — which is only tolerable because each piece is small and there is no write path anywhere in it.

## Track B — the two menu items and the architecture slides (the other developer)

| Task | Area |
| --- | --- |
| Brochure view, asset served not bundled | apps/dashboard/** |
| Architecture slides 1 and 2, authored as SVG/components | apps/dashboard/** + docs/ |
| Nav entries in AppShell | apps/dashboard/** |

Fully independent of Track A — no shared files beyond AppShell.tsx and the stylesheet, and no contract between them.

## The ownership problem this created — resolved in #113

Both tracks touch apps/dashboard/**, which root CLAUDE.md §3 assigned to Dev C — and there was no Dev C at this stage, so MVP 3's dashboard work had no owner. That table needed amending before either track started, exactly as §2 needed amending before MVP 2 (#85).

Resolved: the whole directory goes to Dev B, not split by file. Splitting it between two people would create exactly the seam this section argues against. So Track B *and* Track A's panel change both belong to whoever owns apps/dashboard/**, and Track A's owner stops at the contract — making the split scenario back-end and contract / everything the audience sees.

#113 also corrected a second wrong row nobody had noticed: iris/** and services/metrics-proxy/** read "Dev B (was Dev A)", the reverse of the truth, contradicted by iris/CLAUDE.md, by MVP 2 §5.2 and by the commit history. Worth recording here because it is the same failure mode as §2.4's contract divergences — a document that nobody follows, in the one place a newcomer would look to settle a dispute.

• • •

# 6. Decisions — all four taken, 2026-08-20

| # | Decision | Outcome | Where it lands |
| --- | --- | --- | --- |
| 1 | Who owns apps/dashboard/** with two developers | Dev B, the whole directory — not split by file | #113 |
| 2 | manualRemediation, or overload rootCause | New field | §2.5, and §6.1 below |
| 3 | Do the four MVP 2 contracts get schemas first | Yes, before the `manualRemediation` change | §6.1 below |
| 4 | #100, the reversal self-contradiction | Settled — reversal is a record, not a request; 2..8 at both layers | #114 |

Decisions 2 and 3 were taken by the project owner after both developers recommended them; 1 and 4 are implemented in the PRs named. Nothing in MVP 3 is built yet.

## 6.1 Decision 3 reorders the work

This is the one consequence worth stating explicitly, because it changes sequence rather than content: schemas for the four MVP 2 contracts land before `manualRemediation` is added to one of them.

Adding a fifth field-level change to a prose-only document is what decision 3 exists to stop. Five divergences have now reached main in shapes no schema covered:

| Divergence | Kind | Closed by |
| --- | --- | --- |
| refusal field names — {code, detail} vs {reason, message, checkedBy} | shape | #99 |
| reversal shape — {action, capturedFrom, automatic} vs flat | shape | #114 |
| reversal.capturedFrom — "live production" vs "live" | value | #111 |
| get_recent_errors — errors[] vs byCode[], and windowMinutes vs sinceMinutes | shape + name | #116 |
| set_pool_size bound — 1..8 ratified, 2..8 shipped | value | #114 |

Four of the five were findable only by reading two documents side by side, and the capturedFrom one took four readings of the same line by the person who had just written about it. That is not inattention; it is what prose review cannot do. A schema with an enum catches the value drifts and a required/additionalProperties pair catches the shape drifts, at validation time, without anyone remembering to look.

So the order is:

Schemas and captured samples for the four MVP 2 contracts — which also closes the

get_recent_errors divergence, since that one has to be settled to be written down

manualRemediation added to investigation-api.md and its schema together

Track A and Track B (§5)

services/detection-engine/test/mvp2-contract-drift.test.ts — the prose grep — is replaced by this, not extended. Its own header asks for that, and a prose grep cannot see a wrong value in a correctly-named field, which is exactly the class the schema is for.

• • •

# 7. Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| An approve button renders for a null recommendedAction | Medium | High | §2.6 states the criterion as an on-screen observation, with a test asserting the *absence* of the control as reinforcement. Three defects in one week were exactly this shape — the checks passed and the absence was the defect |
| Pressure to add "just create the folder" as an action | Medium | High | §1.2. Creating directories is a different risk class from a bounded pool change; MVP 3's value is a specific diagnosis with an honest refusal to act |
| The #5021 message text gets returned "just for this code" | Medium | Critical | §2.4. The allowlist exists because an exception is a rule an implementer widens; summary + configuration reaches the same answer |
| The architecture slides go stale | High | Medium | Author as SVG/components that restate as little as possible and point at docker-compose.yml and mcp-tools.md as the authority (#84) |
| The brochure inflates the dashboard bundle | Medium | Low | Serve as a static asset, not an import (§3.1) |
| Two developers, three areas | Medium | Medium | §5's split, and amend the ownership table first |

• • •

# 8. Recommendation

Minimum viable MVP 3: the missing-folder scenario end to end — armed by a trigger, detected as dead_host, diagnosed by a live agent naming the directory from configuration and a catalogue, presented with a worded recommendation and no button — plus the brochure and the two architecture slides.

First milestone: all four §6 decisions taken — done, 2026-08-20 — then schemas and captured samples for the four MVP 2 contracts (§6.1), then manualRemediation added to investigation-api.md together with its schema, then Triggers.MissingFolder() arming and resetting cleanly. Everything after that runs in parallel on two tracks.

The schemas come first by decision 3, and that is a deliberate delay rather than an oversight: MVP 3 adds the fifth field-level change to documents that have already leaked four, and the cheapest moment to make them machine-readable is before the fifth rather than after it.

What would make this a bad MVP 3: adding a second governed action. The reason to build this scenario is that it is the first one the product cannot fix, and that is the honest half of an AI-operations story — a tool that only shows you problems it can solve is a tool that has not been tested against a real production.