Production Guardian — Health Scan (MVP 1)

Module Specification and Implementation Plan

August 2026

Production Guardian Team

# 1. Overview

## 1.1 Purpose of Health Scan

Health Scan is MVP 1 of Production Guardian: the first module the team will build and ship. It is the detection foundation on which the other seven planned modules depend. Health Scan continuously reads production metrics from the built-in IRIS monitoring API, compares them to a normal baseline, and surfaces findings — dead jobs, hung processes, queue buildup, elevated error rates, slow processing, and system alerts — before they escalate into incidents.

The scope boundary is deliberate and strict: Health Scan performs detection and surfacing only. It does not fix anything (that is Smart Resolve) and does not perform AI root-cause analysis (that is AI Detective). Health Scan reads, compares, and reports — nothing more.

## 1.2 Why Health Scan first

- It is the data foundation every other module depends on. Smart Resolve, AI Detective, and Early Warning all consume the metric stream Health Scan produces.

- It uses only the built-in /api/monitor/ API — no custom ObjectScript is required — making it the lowest-risk module to build first.

- It delivers standalone value immediately: a live dashboard of production health that operators can use on day one.

- It is fully demonstrable on its own, with no dependency on later modules.

## 1.3 What Health Scan detects (MVP scope)

Health Scan applies a fixed set of detection rules to the metrics it polls. Each rule maps to one or more metrics and a clear detection condition:

| Finding type | Metric(s) used | Detection logic |
| --- | --- | --- |
| Dead / inactive host | iris_interop_hosts (status=Inactive/Error) | Host reports Inactive or Error status |
| Stalled / hung host | iris_last_activity | No activity for > threshold (e.g., 5 min) while messages queued |
| Queue buildup | iris_interop_queued | Queue depth exceeds baseline by > X% or absolute threshold |
| Elevated error rate | iris_interop_messages_errored | Error count rising faster than baseline |
| Slow processing | iris_interop_avg_processing_time | Avg processing time exceeds baseline by > X% |
| Growing queue wait | iris_interop_avg_queueing_time | Queue wait time trending upward |
| Throughput drop | iris_interop_messages_per_sec | Messages/sec falls below baseline |
| System alert | /api/monitor/alerts + iris_system_alerts_new | New alert posted to alerts.log |

## 1.4 Out of scope for MVP 1

- No fixing or remediation — that is Smart Resolve, a later module.

- No AI root-cause analysis — that is AI Detective, a later module.

- No predictive or forecasting capability — that is Early Warning, a later module.

- No unified Health Score number — later; MVP shows raw findings plus a simple severity count.

- No historical trend charts — MVP compares against a simple in-memory or short-window baseline.

- No multi-production support — single production only.

# 2. Architecture and Data Flow

## 2.1 Data flow (4 layers)

Health Scan is a thin read-and-detect pipeline sitting between the IRIS production and an operator-facing dashboard. Data moves through four layers:

| Layer | Component | Role |
| --- | --- | --- |
| Layer 1 | Health Connect / IRIS for Health production | Source of all metrics; the live production being monitored |
| Layer 2 | /api/monitor/metrics + /api/monitor/alerts | Exposes metrics as Prometheus text and alerts as JSON |
| Layer 3 | Prometheus-to-JSON proxy + baseline/detection engine | The core of Health Scan: polls metrics, parses, compares to baseline, emits findings as JSON |
| Layer 4 | Health Scan dashboard frontend | Renders live production health, findings list, and per-host status |

## 2.2 The detection engine

The detection engine is the heart of Health Scan. It runs in Layer 3 and performs the following work:

- Polls /api/monitor/metrics every 10 seconds and /api/monitor/alerts every 30 seconds.

- Parses the Prometheus text format into structured per-host metric objects, using a maintained parser library rather than hand-rolled string handling.

- Maintains a rolling baseline — for example a trailing 30-minute average per metric per host — held in memory or a small table.

- Applies the detection rules from the table in section 1.3 to produce a findings list. Each finding carries: host, finding type, severity (info/warning/critical), current value, baseline value, and timestamp.

- Exposes the findings list and current host states as a clean JSON API for the frontend to consume.

## 2.3 Setup prerequisites (one-time)

Interoperability metrics are OFF by default in IRIS. The following one-time steps enable and verify the metric stream Health Scan requires:

- Run do ##class(Ens.Util.Statistics).EnableSAMForNamespace() in the demo namespace.

- Run do ##class(Ens.Util.Statistics).EnableStatsForProduction() and add Ens.Activity.Operation.Local to the production (required for processing-time metrics).

- Confirm iris_interop_queued and iris_interop_avg_processing_time appear in the /api/monitor/metrics output.

- Confirm /api/monitor/alerts returns valid JSON.

# 3. MVP Deliverables

MVP 1 comprises five deliverables, each with an assigned owner and explicit acceptance criteria:

| Deliverable | Owner | Description | Acceptance criteria |
| --- | --- | --- | --- |
| Metrics proxy + parser | Dev A | Node/Python service polling /api/monitor/metrics, parsing Prometheus text to JSON | Returns per-host JSON within 2s of poll; parser handles all 8 metric types |
| Baseline + detection engine | Dev B | Rolling baseline and rule engine producing findings | Correctly flags all 8 finding types in test scenarios |
| Findings JSON API | Dev B | Clean endpoint: GET /api/healthscan/findings and /api/healthscan/hosts | Returns findings array + host state array as documented schema |
| Health Scan dashboard | Dev C | Frontend: per-host status grid, live findings list, severity summary | All hosts + findings render live; updates within 10s of a change |
| Demo production + data | Dev A | LABDEMO namespace with flowing HL7 and a way to induce each finding type | Each finding type can be triggered on demand |

# 4. Implementation Plan

## 4.1 Team split and parallelization

This plan is scoped for three developers working in parallel, at roughly 10–12 person-days total. The work divides into three natural areas that can proceed with minimal blocking: Developer A owns the IRIS side and metrics ingestion, Developer B owns the detection engine and findings API, and Developer C owns the dashboard and demo experience.

The key parallelization insight is that all three developers publish and agree their contracts on Day 1: the proxy JSON schema (per-host metrics + alerts) from Developer A, and the findings/hosts JSON schema from Developer B. After that, Developer B builds against a mock of Developer A’s proxy, and Developer C builds against a mock of Developer B’s findings API — so all three work in parallel and only integrate at the end. The two contracts (proxy JSON, findings JSON) are the coordination points.

## 4.2 Coordination points

| Contract | Owner | Consumers | Agreed by |
| --- | --- | --- | --- |
| Proxy JSON schema (per-host metrics + alerts) | Dev A | Dev B | Day 1 |
| Findings/Hosts JSON schema | Dev B | Dev C | Day 1 |
| Finding-trigger toggles (for testing) | Dev A | Dev B, Dev C | Day 3 |

## 4.3 Developer A — IRIS & Metrics Ingestion

Developer A owns the IRIS side and getting clean data out: enabling interop metrics, setting up the demo production and data, and building the Prometheus-to-JSON proxy and parser. This developer has no upstream dependency to start (they own the upstream) and must publish the proxy JSON schema early — on Day 1 — so Developer B can build against it. The natural order is: enable metrics, verify metrics present, build the proxy and parser, add alerts forwarding, then build the trigger toggles.

| Task | Priority | Dependency | Est. days | Deliverable |
| --- | --- | --- | --- | --- |
| Enable interop metrics in demo namespace (EnableSAMForNamespace(), EnableStatsForProduction(), add Ens.Activity.Operation.Local) | Critical | — | 0.25 | Metrics visible in /metrics |
| Set up LABDEMO production (4 components: EMR Source, Lab Router, FHIR Transform, Cloud API) + synthetic HL7 generator | High | Namespace | 0.75 | Messages flowing |
| Build Prometheus-to-JSON proxy + parser (poll /api/monitor/metrics, parse text format, expose per-host JSON) | Critical | Metrics enabled | 1.5 | Clean per-host JSON output |
| Forward /api/monitor/alerts as JSON via proxy | High | Proxy | 0.25 | Alerts JSON exposed |
| Build finding-trigger toggles (induce each of the 8 finding types on demand: kill a job, throttle an operation, disable a host, etc.) | High | LABDEMO | 0.75 | Each finding type inducible |

Acceptance: proxy returns documented JSON within 2s of poll; parser handles all 8 metric types; each finding type can be induced on demand.

## 4.4 Developer B — Detection Engine & Findings API

Developer B owns the brains: the rolling baseline, the detection rule engine for the 8 finding types, and the findings/hosts JSON API. B needs the proxy JSON schema from Developer A on Day 1, but can build against a mock of the proxy JSON until the real proxy is ready — so B is not blocked. B must publish the findings JSON schema early (Day 1) so Developer C can build the UI. The natural order is: publish schema, build the baseline against mock proxy data, build the rules, expose the findings API, then swap the mock for the real proxy.

| Task | Priority | Dependency | Est. days | Deliverable |
| --- | --- | --- | --- | --- |
| Define + publish findings/hosts JSON schema (the contract in section 5) | Critical | — | 0.25 | Published schema (contract) |
| Build rolling baseline engine (trailing ~30-min per-host per-metric window, warm-up handling) | Critical | Proxy schema / mock | 1.0 | Rolling baseline per host/metric |
| Build detection rule engine (all 8 finding types with configurable thresholds, sustained-breach logic) | Critical | Baseline | 1.5 | 8 finding types detected |
| Expose findings JSON API (GET /api/healthscan/findings, /api/healthscan/hosts) | Critical | Detection engine | 0.5 | Documented endpoints live |
| Build config file for thresholds (conservative defaults, tunable without redeploy) | High | Detection engine | 0.25 | Configurable thresholds |

Acceptance: correctly flags all 8 finding types in test scenarios; findings API matches the published schema; thresholds configurable.

## 4.5 Developer C — Dashboard & Demo Experience

Developer C owns everything the audience sees: adapting the existing HTML demo into the live Health Scan dashboard, wiring live polling, the finding detail view, and the demo flow plus fallback. C needs the findings/hosts JSON schema from Developer B on Day 1 — building the UI against the published schema and a mock, so C is not blocked. C swaps the mock for the live API once B’s endpoints are up. The natural order is: build the UI against the mock schema, build the detail view, wire the live API, add polling, then record and confirm the fallback.

| Task | Priority | Dependency | Est. days | Deliverable |
| --- | --- | --- | --- | --- |
| Adapt existing HTML demo into Health Scan dashboard (per-host status grid, findings list, severity summary) | High | Findings schema / mock | 1.5 | Live per-host grid + findings |
| Wire live polling of findings/hosts API + demo-mode/live-mode toggle (?mode=live) | High | Dashboard | 0.75 | Updates within 10s |
| Build finding detail view (click a finding → show current vs baseline value, metric, timestamp) | Medium | Dashboard | 0.5 | Detail view per finding |
| Record demo screencast + prepare static fallback (existing standalone HTML) | High | Dashboard | 0.5 | Screencast + fallback ready |
| Presenter cue sheet | Medium | Demo flow | 0.25 | Cue sheet ready |

Acceptance: dashboard renders all hosts + findings live; updates within 10s of a change; fallback to demo mode is seamless.

## 4.6 Suggested timeline

The five-day timeline below shows the three developers working in parallel. Each developer lands at roughly 3.5–4 dev-days of tasks plus shared integration and rehearsal on Day 5 — balanced across the three.

| Day | Dev A | Dev B | Dev C |
| --- | --- | --- | --- |
| Day 1 | Enable + verify metrics; publish proxy schema | Publish findings schema; start baseline vs mock | Start dashboard vs mock schema |
| Day 2 | Build proxy + parser | Build detection rules | Dashboard + detail view |
| Day 3 | Finish proxy, alerts; start trigger toggles | Finish rules; findings API | Wire live polling |
| Day 4 | Trigger toggles | Threshold config; integrate real proxy | Integrate live API; finding detail |
| Day 5 | End-to-end integration test; demo rehearsal | End-to-end integration test; demo rehearsal | End-to-end integration test; screencast + fallback (C leads recording) |

# 5. Findings JSON Schema

Health Scan exposes two endpoints. The proposed JSON contract is shown below.

GET /api/healthscan/hosts returns:

[

{

"host": "LabRouter",

"type": "operation",

"status": "OK",

"queued": 12,

"messagesPerSec": 20.4,

"errored": 0,

"avgProcessingTime": 0.08,

"avgQueueingTime": 0.02,

"lastActivity": "2026-08-04T14:02:11Z"

}

]

GET /api/healthscan/findings returns:

[

{

"id": "f-1042",

"host": "LabRouter",

"type": "queue_buildup",

"severity": "warning",

"currentValue": 486,

"baselineValue": 15,

"detectedAt": "2026-08-04T14:06:33Z",

"message": "Queue depth 486 is 32x baseline"

}

]

# 6. Risks and Recommendations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Interop metrics not enabled / wrong metric names | Medium | High | Enable + verify on Day 1 as first task; keep a sample /metrics dump for reference |
| Prometheus text parsing complexity | Medium | Medium | Use a maintained parser library, not hand-rolled; test against live IRIS output early |
| Baseline needs warm-up time (no history at startup) | Medium | Medium | Seed baseline from first N samples; show "baseline warming up" state; allow manual threshold override for demo |
| Metric sampling interval lag | Low | Medium | Document that avg_* metrics update per sampling interval; set polling and user expectations accordingly |
| Too many false-positive findings | Medium | Medium | Start with conservative thresholds; make thresholds configurable; require sustained breach (2+ samples) before flagging |
| Demo reliability | Medium | High | Static HTML fallback; pre-recorded screencast; cache last-good findings JSON |

# 7. Recommendation

## 7.1 Minimum viable Health Scan

A backend proxy plus detection engine surfacing the eight finding types, together with a live dashboard showing per-host status and a findings list with severity. No AI, no fixing, no forecasting. Estimated at roughly 5 person-days.

## 7.2 First milestone (end of Day 1)

End of Day 1: all three contracts published (proxy JSON, findings JSON), metrics enabled and verified in IRIS, and each developer building against mocks. This is the parallelization gate — after Day 1 no developer should be blocked on another.

## 7.3 Natural next steps after MVP 1

- Add Health Score — aggregate findings into a single 0–100 number.

- Add Early Warning — trend the same metrics forward to forecast problems.

- Add AI Detective — feed findings to the AI Hub for root-cause analysis.

- Add Smart Resolve — act on findings via a custom /api/guardian/resolve endpoint.

Each of these reuses Health Scan’s metric stream — which is precisely why Health Scan is built first.

## 7.4 Decisions before starting

1. Where does the detection engine live? In the Node/Python proxy, or inside IRIS as ObjectScript? Recommendation: in the proxy, to keep MVP 1 free of custom IRIS code and reusable across environments.

2. Baseline strategy: rolling in-memory window vs. persisted history? Recommendation: in-memory rolling window for MVP; persistence is a later enhancement.

3. Thresholds: fixed vs. configurable? Recommendation: configurable via a small config file, seeded with conservative defaults, so the demo can be tuned without redeploying.

4. Mock-first contracts: confirm both teams agree to build against mocked contracts from Day 1 rather than waiting for real endpoints — this is what makes the 3-way parallel split work.